1. Database Choice: SQLite vs PostgreSQL

My Recommendation: Use SQLite for Development, PostgreSQL for Production

Why SQLite for development?

- Simplicity: No server setup, just a file.

- Portability: Easy to share the dev database.

- Speed: Fast for local testing and iteration.

- Compatibility: SQLite supports most SQL features; we can keep the schema compatible with PostgreSQL.

Why PostgreSQL for production?

- Concurrency: Handles multiple simultaneous connections better.

- Advanced features: Full-text search, JSONB, better performance for large datasets.

- Scalability: Suitable for multi-hotel deployments.

Migration Path:
We'll design the schema using standard SQL that works in both. When ready for production, we'll export the SQLite database and import into PostgreSQL (with minor adjustments). Tools like pgloader can help.

Action: Set up SQLite in your Node.js backend using an ORM like Prisma or Sequelize, which can generate migrations for both SQLite and PostgreSQL.

2. Database Schema Review

Your schema is excellent – it's comprehensive, well-structured, and covers all the modules we need. A few suggestions for improvement:

A. Multi-Tenancy via HotelID

- Every table includes HotelID, which is perfect for multi-hotel support.

- Ensure that all foreign keys cascade correctly when a hotel is deleted (or use soft deletes via IsActive).

B. Indexes

You already have good indexes. Consider adding:

- InventoryItems (SKU, Barcode) for quick lookups.

- Orders (OrderDate, ServiceType) for kitchen/bar display.

- Payments (PaymentDate) for reporting.

C. Audit Logs

The AuditLogs table is great. Consider adding a ChangeReason field for manual edits.

D. Soft Deletes vs Hard Deletes

- Most tables have IsActive. Good.

- For critical tables (Invoices, Payments), consider IsActive with a trigger to prevent deletion.

E. Data Types

- Use DECIMAL(10,2) for prices consistently.

- For LoyaltyPoints, INT is fine.

F. Future-Proofing

- Add Currency to Invoices and Payments if you plan to support multiple currencies.

- Add Language to Hotels for default language.

G. Naming Conventions

- Use snake_case for column names (PostgreSQL convention). Your schema uses CamelCase – either is fine, but be consistent. In your code, you can map to camelCase via ORM.

Overall, the schema is production-ready. We'll use it as the foundation for the backend.

3. Phased Checklist for HotelloSys (Web-Based)

Based on your existing frontend and schema, here's a comprehensive plan. We'll build the backend first, then integrate with the frontend, testing each module progressively.

Phase 0: Project Setup & Infrastructure

Goal: Establish the development environment, backend skeleton, and database.

| Task | Description | Status |
| --- | --- | --- |
| 0.1 | Set up Node.js/Express backend with TypeScript | Pending |
| 0.2 | Choose ORM (Prisma recommended) and connect to SQLite | Pending |
| 0.3 | Create database migrations from your schema | Pending |
| 0.4 | Set up environment variables (.env) for API keys, DB paths | Pending |
| 0.5 | Configure CORS, body-parser, basic error handling | Pending |
| 0.6 | Set up project structure: routes, controllers, services, middleware | Pending |
| 0.7 | Install and configure authentication (JWT) | Pending |
| 0.8 | Seed initial data (admin user, demo hotel) | Pending |

Phase 1: Authentication & Authorization

Goal: Implement secure login, session management, and role-based access.

| Task | Description | Status |
| --- | --- | --- |
| 1.1 | Create AuthController with login endpoint | Pending |
| 1.2 | Implement JWT generation and validation | Pending |
| 1.3 | Create middleware to protect routes and check roles | Pending |
| 1.4 | Connect frontend login to backend API (replace hardcoded) | Pending |
| 1.5 | Implement logout and token refresh | Pending |
| 1.6 | Add password hashing (bcrypt) and salting | Pending |
| 1.7 | Test login with seeded admin user | Pending |

Phase 2: Employee & Department Management

Goal: Full CRUD for employees, departments, roles, and permissions.

| Task | Description | Status |
| --- | --- | --- |
| 2.1 | Create API endpoints for Departments (GET, POST, PUT, DELETE) | Pending |
| 2.2 | Create API endpoints for Roles and RolePermissions | Pending |
| 2.3 | Create API endpoints for Employees (list, create, update, delete, activate) | Pending |
| 2.4 | Implement photo upload for employees (multer + file storage) | Pending |
| 2.5 | Add validation and business rules (e.g., unique username) | Pending |
| 2.6 | Connect frontend employee views to backend | Partially done? |
| 2.7 | Add search and filter functionality | Pending |
| 2.8 | Test all CRUD operations | Pending |

Phase 3: Room & Reservation Management

Goal: Manage rooms, room types, reservations, and check-in/out.

| Task | Description | Status |
| --- | --- | --- |
| 3.1 | Create API for RoomTypes (list, create, update) | Pending |
| 3.2 | Create API for Rooms (CRUD, status updates) | Pending |
| 3.3 | Create API for Reservations (create, update, cancel) | Pending |
| 3.4 | Implement availability checking logic | Pending |
| 3.5 | Create endpoints for check-in/check-out | Pending |
| 3.6 | Add validation (dates, overbooking) | Pending |
| 3.7 | Connect frontend reservation views to backend | Pending |
| 3.8 | Implement room calendar view (frontend) | Pending |
| 3.9 | Test end-to-end reservation flow | Pending |

Phase 4: Restaurant & Bar Management

Goal: Handle menu, orders, kitchen/bar display, and inventory.

| Task | Description | Status |
| --- | --- | --- |
| 4.1 | Create API for MenuCategories and MenuItems | Pending |
| 4.2 | Create API for Orders and OrderItems (create, update status) | Pending |
| 4.3 | Implement kitchen/bar display endpoints (get pending orders) | Pending |
| 4.4 | Create API for InventoryCategories, InventoryItems, Suppliers | Pending |
| 4.5 | Implement inventory transaction tracking (when order placed) | Pending |
| 4.6 | Add low stock alerts | Pending |
| 4.7 | Connect frontend menu, order-taking, and inventory views | Pending |
| 4.8 | Test order flow from creation to payment | Pending |

Phase 5: Billing, Payments & Reporting

Goal: Invoicing, payment processing, loyalty points, and financial reports.

| Task | Description | Status |
| --- | --- | --- |
| 5.1 | Create API for Invoices and InvoiceLineItems (auto-generate from reservation/order) | Pending |
| 5.2 | Create API for Payments (record payment, update invoice status) | Pending |
| 5.3 | Implement loyalty points calculation and redemption | Pending |
| 5.4 | Create API for financial reports (daily, monthly, etc.) | Pending |
| 5.5 | Create API for top customers and analytics | Pending |
| 5.6 | Connect frontend billing and reporting views | Pending |
| 5.7 | Implement invoice PDF generation (using a library like pdfkit) | Pending |
| 5.8 | Test payment workflows and report accuracy | Pending |

Phase 6: System Administration & Configuration

Goal: Hotel settings, subscription management, backup, audit logs.

| Task | Description | Status |
| --- | --- | --- |
| 6.1 | Create API for HotelSettings (get/update) | Pending |
| 6.2 | Create API for Subscription management (plans, renewals) | Pending |
| 6.3 | Implement audit log viewing | Pending |
| 6.4 | Add backup scheduling (maybe using node-cron) | Pending |
| 6.5 | Create admin dashboard for system health | Pending |

Phase 7: Testing & Deployment

Goal: Ensure quality and deploy to production.

| Task | Description | Status |
| --- | --- | --- |
| 7.1 | Write unit and integration tests for critical APIs | Pending |
| 7.2 | Test all modules together in a staging environment | Pending |
| 7.3 | Set up CI/CD (GitHub Actions) | Pending |
| 7.4 | Deploy backend to cloud (e.g., Heroku, DigitalOcean, AWS) | Pending |
| 7.5 | Deploy frontend to Vercel/Netlify | Pending |
| 7.6 | Migrate from SQLite to PostgreSQL | Pending |
| 7.7 | Configure domain, SSL, environment variables | Pending |
| 7.8 | Conduct user acceptance testing (UAT) | Pending |

4. Next Steps: Where We Start

Given that you have the frontend foundation and the schema, the immediate next steps are:

- Set up the backend (Phase 0) with Node.js/Express and Prisma.

- Define the database connection using SQLite for now.

- Implement authentication (Phase 1) to replace hardcoded login.

- Start integrating the first module (employees) with real API calls.

I'll help you with each step. We can begin by creating the backend project structure and the Prisma schema based on your SQL definitions. Once that's done, we'll code the authentication endpoints and connect them to your existing login view.

Do you want to proceed with this plan? If yes, let's start with Phase 0: setting up the backend. I can guide you through creating the folder structure, installing dependencies, and writing the initial code. We'll use your existing frontend as the client.

Also, I'd recommend using Git branches for each phase to keep development organized.

What's your preference for the backend stack? I'll assume:

- Node.js with Express

- TypeScript

- Prisma as ORM

- JWT for auth

- SQLite (development) / PostgreSQL (production)

Let me know if you'd like to use something else.